## Slide 1: Chapter 32 Software requirements and risk management

## Slide 2: Objectives
Presents a brief tutorial on software risk management and a number of risk factors that can raise their ugly heads during requirements engineering activities.
Student should understand that potential problems might have an adverse impact on the project’s cost, schedule, or technical success; the product’s quality; or the team’s effectiveness.
Student could identify a list of potential requirements risks facing in their project.

## Slide 3: Contents
Fundamentals of software risk management
Requirements-related risks
Risk management is your friend

## Slide 4: Fundamentals of software risk management
Elements of risk management
Documenting project risks
Planning for risk management

## Slide 5: Requirements-related risks
Requirements elicitation
Requirements analysis
Requirements specification
Requirements validation
Requirements management